Test Plan: OpenCart Online E-Commerce Website

Business Context

OpenCart is a web-based e-commerce platform that enables customers to browse products, manage shopping carts, place orders, and track purchases. The platform also provides administrative capabilities for product, order, customer, and inventory management.

Business Goal

To ensure a seamless, reliable, and secure online shopping experience for customers while maintaining operational efficiency for administrators.

Test Objectives

- Validate critical e-commerce workflows including registration, login, product search, cart management, checkout, order confirmation, and admin operations.

- Ensure the application meets functional, usability, compatibility, performance, and security expectations for a reliable online shopping experience.

- Identify, report, track, and verify defects before release readiness sign-off.

Test Scope

- In Scope: User registration, login, product browsing, product search, product comparison, wish list, cart, checkout, order confirmation, admin product management, order management, browser compatibility, and basic security validation.

- Out of Scope: Real payment gateway transactions, live production data validation, third-party integrations not available in the demo environment, and backend infrastructure performance benchmarking.

Testing Methodology

The testing approach follows a risk-based testing strategy focusing on high-impact business functionalities.

- Test Design Techniques

- Equivalence Partitioning (EP)

- Boundary Value Analysis (BVA)

- Decision Table Testing

- State Transition Testing

- Error Guessing

- Exploratory Testing

Entry Criteria

- Test environment is available and accessible.

- Business requirements and test scope are understood.

- Test cases, test data, and required tools are prepared.

Exit Criteria

- All planned test cases are executed.

- Critical and high-severity defects are fixed and retested.

- Test summary report is prepared and release readiness is communicated.

Test Environment

- Application Under Test: OpenCart Demo Storefront and Administration Demo.

- Browsers: Chrome, Microsoft Edge, Firefox, and Safari latest versions.

- Tools: Microsoft Word, Excel, Jira or GitHub Issues, Playwright, TypeScript, Visual Studio Code, and Allure Reports.

Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Analyst | Prepare test plan, design test cases, execute tests, log defects, retest fixes, and prepare test reports. |
| Developer | Analyze, fix, and unit test defects reported by QA. |
| Product Owner | Clarify requirements, review business impact, and support release decisions. |

Test Deliverables

- Test Plan Document

- Test Scenarios and Test Cases

- Test Execution Report

- Defect Report

- Requirement Traceability Matrix

- Automation Scripts and Execution Reports

- Test Summary Report

Requirement Traceability Matrix (RTM)

A Requirement Traceability Matrix will be maintained to ensure:

- 100% requirement coverage

- Mapping between requirements and test cases

- Defect traceability

- Gap analysis

Quality Metrics

The following metrics will be tracked:

- Total Test Cases Designed

- Test Execution Progress

- Test Pass Percentage

- Test Fail Percentage

- Defect Density

- Defect Leakage

- Reopen Rate

- Automation Coverage

- Requirement Coverage

Defect Lifecycle

New → Assigned → In Progress → Fixed → Retest → Closed

Defect Severity Classification

| Severity | Description |
| --- | --- |
| Critical | Application crash, checkout unavailable |
| High | Major functionality failure |
| Medium | Functional issue with workaround |
| Low | Cosmetic/UI issues |

Automation Testing Strategy

Automation Framework

- Playwright with Typescript

Candidate Scenarios for Automation

- User Registration

- Login

- Product Search

- Product Comparison

- Shopping Cart

- Checkout Flow

- Guest Checkout

- Wishlist

- Order Confirmation

Automation Deliverables

- Playwright Framework

- Test Scripts

- Execution Reports

- Screenshots

- Allure Reports

Browser and Device Compatibility Matrix

Supported Browsers

| Browser | Version |
| --- | --- |
| Chrome | Latest |
| Microsoft Edge | Latest |
| Firefox | Latest |

Device Coverage

| Device | Resolution | Coverage |
| --- | --- | --- |
| Desktop | 1920×1080 | Full functional coverage |

Test Data Management

The test environment will use controlled datasets for validating:

- Registered Users

- Guest Users

- Valid Products

- Out-of-Stock Products

- Discount Coupons

- Shipping Addresses

- Payment Information

Payment testing will be performed using dummy or test data only. Real payment transactions are not included as part of this demo testing scope.

Test Schedule :

Sample 01

| Activity | Timeline |
| --- | --- |
| Test Planning | Day 1 |
| Test Case Design | Day 2–3 |
| Test Execution | Day 4–6 |
| Defect Retesting and Regression | Day 7–8 |
| Test Closure | Day 9 |

Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Demo environment may be unstable or unavailable. | Execute tests during stable windows and document environment-related blockers separately. |
| Payment gateway limitations in demo scope. | Use dummy data and validate payment-related UI and order flow only. |
| Browser-specific UI issues may impact user experience. | Perform cross-browser and responsive testing on priority workflows. |

Conclusion :

This Test Plan outlines the overall testing strategy, scope, objectives, methodology, resources, schedules, and risk mitigation approaches for the OpenCart Online E-Commerce Website.

The execution of this plan will ensure comprehensive validation of critical business functionalities, including user account management, product catalog operations, shopping cart functionality, checkout processes, payment workflows, and order management. In addition, non-functional testing activities such as compatibility, performance, security, and usability testing will be performed to assess the application's quality and reliability.

Successful completion of the planned testing activities will help ensure that the application meets business requirements, delivers positive user experience, and is ready for release with an acceptable level of risk.